🛡️ CyberGuard IoT

Intelligent IoT Risk Assessment Platform

Prepared by: Izzaldeen Al-Moshaky

Major: Cybersecurity and Networking (CYN) 
College of Computing and Information Technology
University of Science and Technology
Course: System Analysis and Design 
Instructor: Dr. Hamza Jamel
Date: ____________

🔐 ⚙️ 🌐 💻 🔰

1. Project Overview

CyberGuard IoT is a web-based system designed to evaluate IoT devices for potential security vulnerabilities. It provides AI-generated insights and recommendations to help users reduce risk exposure and enhance device safety.

2. Objectives

Build a functional, responsive web application.

Implement an AI-based analysis module.

Develop an admin panel for data management.

Store assessment data securely in a MySQL database.

Ensure accessibility across devices and browsers.

3. Scope

This project includes:

IoT device assessment form

Risk scoring module

AI-based analysis output

Secure database for records

Admin dashboard

Excluded: Real-time IoT scanning, mobile app integration, and third-party API connectivity.

4. Deliverables

Fully functional website (HTML, CSS, JS, PHP, MySQL).

AI analysis module (mock-based).

Admin dashboard for data control.

Technical documentation and testing report.

5. Project Schedule (Phases & Timeline)

Phase	                    Duration	                          Description

Planning	         Week 1	                 Define project goals, requirements, and constraints.

Design	                     Week 2	                 Design UI layout, database schema, and architecture.

Development	         Weeks 3–4	     Build system components (front-end & back-end).

Testing	         Week 5	                 Conduct testing for functionality and security.

Deployment	         Week 6	                 Finalize documentation and deploy solution.

6. Resources and Roles

Izzaldeen: Developer / Analyst

Dr. Hamza: Supervisor / Evaluator

Test Users: Students, reviewers, and AI

Tools:

VS Code, XAMPP, MySQL, ChatGPT (AI assistant), Web Browsers (Chrome, Edge).

7. Risk Management

Risk	                                  Impact	                                       Mitigation

Delay in development	          Medium	                        Maintain weekly milestones and reviews.

Technical issues	          High	                        Use backups and testing environments.

AI integration limits	          Medium	                        Use mock AI responses if APIs unavailable.

Data loss	                      High	                        Schedule database backups regularly.

8. Monitoring and Evaluation

Weekly progress tracking.

Task completion checklist.

Supervisor feedback sessions.

Final demonstration and documentation review.